SOFTWARE ENGINEERING LAB

NAME: Dhanisha Sethupathy

REG.NO: 23BCE5068

DATE: January 10th 2026

Project Milestones:

Milestone 1 – Project Initiation & Requirement Analysis

Duration: Week 1

Activities:

- Identify the problem of water wastage and leakage

- Define system objectives

- Prepare SRS

- Identify sensors, cloud services, and dashboard requirements

Deliverable:
Approved SRS document and project plan

Milestone 2 – System Design

Duration: Week 2

Activities:

- Design system architecture

- Design data flow between IoT, cloud, and dashboard

- Prepare UML / block diagrams

- Design database structure

Deliverable:
System Architecture & Design Document

Milestone 3 – Virtual Sensor & Data Transmission

Duration: Week 3

Activities:

- Develop water level, flow rate, and soil moisture simulators

- Send data to cloud using MQTT/HTTP

- Test real-time data transmission

Deliverable:
Working IoT sensor simulation and cloud connectivity

Milestone 4 – Cloud Storage & Processing

Duration: Week 4

Activities:

- Configure cloud database

- Store sensor readings

- Process incoming data

- Enable real-time updates

Deliverable:
Cloud system storing and processing water data

Milestone 5 – Leak & Overflow Detection

Duration: Week 5

Activities:

- Implement leak detection algorithm

- Implement tank overflow detection

- Generate alerts for abnormal conditions

Deliverable:
Automated fault detection system

Milestone 6 – Web Dashboard Development

Duration: Week 6

Activities:

- Develop UI for web dashboard

- Display real-time data and graphs

- Show alerts and warnings

Deliverable:
Interactive real-time dashboard

Milestone 7 – Alert & Notification System

Duration: Week 7

Activities:

- Integrate email/SMS/web alerts

- Test alert triggering

- Validate notifications

Deliverable:
Fully functional alert system

Milestone 8 – Predictive Analytics

Duration: Week 8

Activities:

- Analyze historical water data

- Predict future consumption

- Show forecast on dashboard

Deliverable:
Working prediction module

Milestone 9 – Testing & Security

Duration: Week 9

Activities:

- Perform system testing

- Validate accuracy of sensor data

- Implement authentication & security

- Fix bugs

Deliverable:
Secure and stable system

Milestone 10 – Final Deployment & Documentation

Duration: Week 10

Activities:

- Final integration

- Prepare project report

- Prepare demo

- System validation

Deliverable:
Final Smart Water Management System ready for evaluation