SOFTWARE ENGINEERING LAB

NAME: Dhanisha Sethupathy

REG.NO: 23BCE5068

DATE: January 10th 2026

Agile Process Model for IoT-Based Smart Water Management System Using Cloud Computing

- Agile Model Overview:

The Agile model is well suited for this project because the system is built in independent modules such as:

- Sensor simulation

- Cloud data handling

- Leak detection

- Dashboard

- Predictive analytics

Each of these can be developed, tested, and improved in short cycles (sprints), enabling continuous feedback and refinement.

The project follows an Iterative and Incremental Agile approach, where every sprint produces a working part of the system.

2. Product Backlog:

The product backlog is prepared from the system requirements:

| Priority | Backlog Item |
| --- | --- |
| 1 | Virtual IoT sensor simulation |
| 2 | Cloud data ingestion (MQTT/HTTP) |
| 3 | Cloud database for water data |
| 4 | Real-time data processing |
| 5 | Leak detection algorithm |
| 6 | Overflow detection |
| 7 | Web dashboard |
| 8 | Alert & notification system |
| 9 | Historical data visualization |
| 10 | Predictive analytics |
| 11 | User authentication |
| 12 | Admin monitoring panel |

Sprint Planning:

The system is divided into multiple Agile sprints.

Sprint 1 – Sensor Simulation & Data Transmission

Goal: Generate and send water data.

Tasks:

- Create virtual sensors for:

  - Water level

  - Flow rate

  - Soil moisture

- Send sensor data to the cloud using MQTT/HTTP

- Validate real-time data flow

Deliverable:
Live simulated sensor data reaching the cloud server.

Sprint 2 – Cloud Storage & Processing

Goal: Store and manage incoming data.

Tasks:

- Set up cloud database

- Store incoming sensor data

- Implement data cleaning and filtering

- Enable real-time processing

Deliverable:
Cloud database storing accurate sensor readings.

Sprint 3 – Leak & Overflow Detection

Goal: Detect abnormal water behavior.

Tasks:

- Implement leak detection based on flow rate

- Implement tank level threshold logic

- Trigger alerts for abnormal conditions

Deliverable:
Automatic leak and overflow detection.

Sprint 4 – Web Dashboard

Goal: Visualize water data.

Tasks:

- Build web UI

- Show real-time values

- Display graphs for water usage

- Show alerts

Deliverable:
Fully functional dashboard showing sensor readings and warnings.

Sprint 5 – Alerts & Notifications

Goal: Inform users.

Tasks:

- Implement email/SMS/web alerts

- Integrate with detection modules

- Test real-time notifications

Deliverable:
Users receive instant alerts for leaks and overflows.

Sprint 6 – Predictive Analytics

Goal: Forecast water usage.

Tasks:

- Analyze historical data

- Implement prediction model

- Display future demand on dashboard

Deliverable:
Future water consumption prediction.

Sprint 7 – Security & Final Integration

Goal: Make the system ready for use.

Tasks:

- User authentication

- Secure cloud access

- Final testing

- Bug fixes

Deliverable:
Complete and secure Smart Water Management System.

  - Agile Workflow:

Requirement → Sprint Planning → Design → Development → Testing →

Review → Feedback → Improvement → Next Sprint

5. Benefits of Agile for This Project:

Agile is ideal for this project because:

- The system is modular (sensors, cloud, dashboard, analytics)

- Real-time feedback improves accuracy

- Bugs can be fixed early

- Easy to add new features like new sensors or analytics

- Continuous testing ensures high reliability

6. Final Outcome:

By using the Agile Process Model, the
IoT-Based Smart Water Management System is built in small, working stages that ensure:

- Real-time monitoring

- Accurate leak and overflow detection

- Reliable cloud processing

- Interactive dashboard

- Predictive water analytics

This ensures a high-quality, scalable, and efficient smart water management solution.